AILT9019 Midterm Status Sheet

Midterm check, submitted 26 October 2026. Every figure below was produced on commit 4d5267f and is reproducible from the README in three commands.

| Team | Project | Repository and recording |
| --- | --- | --- |
| Group 10 · Chen Yongjun, [Member 2], [Member 3], [Member 4] | Label Desk: cited, plain-language exhibition labels from one open-access collection | github.com/alexandercyj/AILT-9019-Group-10- · midterm_demo.mp4 (58 s, in this ZIP) |

Current progress

| Field | Complete with concrete evidence |
| --- | --- |
| Working now | python3 -m labeldesk 14.40.377 → a 65-word label, 5 claims each tied to one record field, 5 citations, and 4 checks that pass (field existence, value containment, citation resolution, readability). Gap: the optional LLM rewrite is not built, so the label is template-rendered only. The browser view (python3 server.py) calls the same pipeline rather than a copy of it. |
| Evidence and limits | 2026-10-23, commit 4d5267f: pytest 51/51 pass; golden set 17/17 (claim precision 100%, citation resolution 100%, readability 100%, 72/72 restatements, 12/12 boundary probes, 0 false accepts). Logs: eval/reports/golden_report.md and eval/probes.json. Corpus sha256 962e03ab…. Known limitation: the 60–80 word band is met partly with carrier-only framing sentences; they add no facts, but they are not exhibition prose. |
| Blockers | 1) Repository access — resolved: the repository is public and opens without a login, checked 26 Oct. 2) 60-second recording — resolved: midterm_demo.mp4 (58 s, mp4, burned-in captions, real pipeline output) ships in this ZIP. 3) Member contribution lines still bracketed — owner all members; next action post completed work in the group chat. This is the only open item. |

Next two weeks

| Milestone and completion check | Owner | Due date |
| --- | --- | --- |
| 1. LLM rewrite behind --llm: one call, temperature 0, prompt stored as a text file; a rewrite is accepted only if it passes the same four checks and returns the same claim→field structure. Verify: python3 -m labeldesk 14.40.377 --llm prints an accepted rewrite, and a forced bad rewrite falls back to the offline draft. | [Member 2] | 30 Oct 2026 |
| 2. Model-on and model-off runs both pass the golden set. Verify: eval/evaluate.py --llm reports 100% claim precision and 100% citation resolution in both runs, and both reports are committed under eval/reports/. | [Member 3] | 4 Nov 2026 |
| 3. Pre-agreed cut decision recorded in writing: if the model layer is not passing by this date it is dropped and the offline renderer ships as the whole system. Verify: one-page decision note committed alongside the two run reports. | 陈泳钧 | 6 Nov 2026 |

Contribution and scope

| Field | Completed work for each member |
| --- | --- |
| Member 1 | Chen Yongjun — proposal revision and reviewer responses (R-8X68, R-DPHK, R-A8J8); frozen corpus built from the Met Open Access API (tools/fetch_corpus.py, 20 records, checksum recorded); core package: validator, fact sheet, deterministic renderer with per-field claims; README rewrite; browser view rewired to the Python pipeline (server.py, app.js). |
| Member 2 | [Member 2: name — completed work to be added, including non-coding work] |
| Member 3 | [Member 3: name — completed work to be added, including non-coding work] |
| Member 4 if applicable | [Member 4: name — completed work to be added, or “none”] |
| Scope decision | Keep: offline five-field renderer, grounding check, three refusal reasons, 15-case golden set, CLI and browser view. Cut: LLM layer deferred to 30 Oct with a pre-agreed drop date of 6 Nov; second department corpus and PDF export dropped for now. Escalate: none, unless staff repository access cannot be granted by 25 Oct. |